## Slide 1: FEMA Public Assistance Overview Training
Notes: Welcome to the Tidal Basin FEMA Public Assistance Program training course.
The Public Assistance (PA) Program involves Federal assistance in the wake of disasters. This assistance is coordinated by the Federal Emergency Management Agency (FEMA), a component of the Department of Homeland Security (DHS).

## Slide 2: Before we begin
Introductions
Ask questions
Let me know if I’m going too quickly
Notes: □ Introductions

## Slide 3: PA Program Overview
FEMA’s Public Assistance (PA) program provides federal disaster grant assistance for debris removal, emergency protective measures, and the repair or replacement of disaster-damaged property to state and local governments and certain private non-profits.
Grant monies flow through the Recipient (State) to the Sub-Recipient (Applicant).
No less than 75% Federal cost share.
Non-Federal share is sometimes split between Recipient and Sub-recipient.
Notes: Top-down view of the PA process in general, but in order to better understand the process, we’ll drill into a few things first.

## Slide 4
FEMA Public Assistance
Program Delivery Process Steps for Applicants

## Slide 5: Post-Declaration Activities
  Applicant Briefing – Hosted by Recipient
  Request for Public Assistance (RPA) 30 days after declaration
  Exploratory Call (EC) – FEMA within 7 Days of PDMG Assignment
  Recovery Scoping Meeting (RSM) – FEMA
    10 to 21 days after RPA Approval & 60-day clock for Damage Inventory
  Subgrant Application Development
  Recovery Transition Meeting (RTM)
EC, RSM, RTM and Subgrant Application Development are all
scheduled and processed in the FEMA Grants Portal.

## Slide 6: FEMA
  FEMA directs and coordinates the delivery of federal disaster assistance in presidentially-declared disasters in partnership with the Recipient or State.
Federal
State
Applicant
Notes: FEMA is responsible for coordinating the delivery of federal disaster assistance in all presidential-declared disasters. The PA Program is one of many programs that may be available as a result of a presidential disaster declaration. The PA program is administered by the State or Recipient. Once field operations come to an end, the state or recipient usually takes a “maintenance” type role in managing disbursements, reporting, time extensions, etc.

## Slide 7: State is the Grantee/Recipient
  Coordinates Preliminary Damage Assessment
  Identifies affected counties
  Conducts Applicants’ Briefing
  Represents State and Local interests (advocacy)
  May provide split or cover non-federal share
  Provides on-site program, administrative, and technical assistance
  Closeout administration
  Time extensions, appeals, disbursements
Federal
State
Applicant
Notes: STATE’S ROLE AND RESPONSIBILITIES IN THE PUBLIC ASSISTANCE
The State is the grant administrator for all funds provided under the Public Assistance Program. Part 13 of the Code of Federal Regulations (44 CFR) gives the States more discretion to administer federal programs in accordance with their own procedures and thereby simplify the program and reduce delays.
As grantee, the State is responsible for administering the programmatic and grants management requirements of the Public Assistance Program. Key among the programmatic requirements is informing the Applicants of the assistance available to them -- what is eligible and how to apply for it. Grant management includes applying for federal assistance, monitoring and closing out the grant. The State and FEMA work in partnership to provide prompt and consistent service to all Applicants.
Pre-declaration
Pre-identifying Applicants for Public Assistance
Educating potential Applicants on the Public Assistance Program
Preparing local governments to conduct preliminary damage assessments
 Coordinates PDA
Performing preliminary damage assessments with FEMA
Notifying FEMA whether Immediate Needs Funding (INF) is desired for a specific disaster
 Identifies affected counties
 Conducts Applicant Briefing
Conducting Applicants' Briefings
Receiving Request for Public Assistance forms from Applicants and forwarding them to FEMA
 Represents State and Local Interests
Submitting to FEMA the State's request for federal assistance (RPA)
Participating with FEMA in the Kickoff Meetings with Applicants (optional)
Submitting to FEMA requests for time extensions for Applicants to submit Request for Public Assistance forms
Making FEMA aware of any specific State requirements that would impact the program, i.e. a requirement to validate all small projects
Coordinates with Applicants to prioritize work
Making recommendations to FEMA on Private Non-Profit (PNP) eligibility
Designating personnel to serve as an Applicant's Liaison who will interface with the Applicants and FEMA Public Assistance Coordinator Crew Leader (PAC)
Preparing with FEMA and Applicant scopes of work and cost estimates for small projects when requested by the Applicant
Disbursing obligated funds to Applicants in a timely manner
Approving up to 6-month time extensions from completion of emergency work and up to 30-month time extensions for the completion of permanent work
Submitting to FEMA Applicants' requests for time extensions beyond those stated above
 Maximize Federal Assistance
Immediately bringing to the attention of FEMA any misunderstandings or problems an Applicant may have involving any aspect of eligibility, funding, or the program in general, and working with FEMA and the Applicant to resolve that misunderstanding
Approving Applicants' requests for improved projects that do not require environmental assessments
Submitting to FEMA Applicants' requests for alternate projects and improved projects that require environmental assessments
 Provides a share on non-federal assistance
 Provides On-site Program, Administrative and Technical assistance
Updating the State Administrative Plan for each disaster
Coordinating with other State agencies on all issues involving Public Assistance
Validating 20% of each Applicant's small projects (optional—in conjunction with FEMA)
Preparing with FEMA and the Applicant scopes of work and cost estimates for large projects
Submitting to FEMA design and construction schedules for large projects
Advising Applicants of hazard mitigation opportunities
 Grantee – Close Out Administration
Designating a State Special Considerations Liaison to coordinate special considerations issue resolution with the FEMA Special Considerations Liaison
Reviewing and making recommendations to FEMA on Applicants' appeals in a timely manner
Reviewing and making recommendations to FEMA on Applicants' requests for cost overruns
Reporting and Closeout
Certifying completion of all small projects
Submitting quarterly progress and financial reports to FEMA
Performing final inspections of all large projects, certifying completion, and submitting final cost accounting to FEMA for determination of eligible costs
Submitting to FEMA the closeout request and appropriate documentation to close out Applicants' grants
Working with FEMA to close out the public assistance grant after all Applicants have been closed

## Slide 8: Sub-Recipient
The Sub-Recipient
Federal
State
Applicant
  Attends Applicants’ Briefing
  Submits Request for Public Assistance (RPA)
  Attends Recovery Scoping Meeting
  Prepares Damage Inventory List
  Project Formulation
  Identifies Special Considerations issues
  Documentation
  Requests Validation
  Initiates Closeout (P4)
Responsibilities:
Notes: The Applicant:
Appoints someone to serve as the Applicant's Authorized Representative [AAR] (preferably before disaster occurs)
Attend the Applicants' Briefing
Submit a Request for Public Assistance (RPA)
Attend the Kickoff Meeting (Where the Applicant’s role and responsibilities will be discussed)
Prepare a list of damages
Formulate small projects
Work with FEMA and the State to formulate large projects
Identify Special Considerations issues that could affect the Scope of Work & funding of the project
Insurance, hazard mitigation measures, environmental and historic preservation compliance with Federal Laws, regulations and Executive Orders (EOs)
Maintain project documentation (for 3 years after grantee notifies you that your application has been closed. Some States may require longer retention periods. AI recommends maintaining documentation for at least 7 years)
Request the PAC to begin validation of small projects written by the applicant
Participate in the completion of large projects
Initiate project closeout
We will discuss these roles and responsibilities in detail as we proceed with the workshop

## Slide 9: Things to Do
  Designate an Applicant’s Authorized Representative (A.A.R.)
  Establish a file for each project
  Maintain accurate disbursement and accounting records
Notes: When disaster strikes, a community will spend financial and human resources on such things as search and rescue, mass evacuations, demolition of damaged buildings, debris removal, reconstruction of damaged facilities, and other tasks to permanently restore the community.
To ensure that work performed both before and after a disaster is declared is well-documented, the Applicant should:
Designate a person to serve as the Applicant's Agent, or representative of the community.
  Ensure that the Applicant's Agent or other designated person coordinates the accumulation of records to document work and costs.
Establish a file for each project where work has been or will be performed.
  Include in the project file copies of all forms, reports, meeting notes, and telephone calls.
Maintain accurate disbursement and accounting records to document the work performed and the costs incurred.

## Slide 10: Eligible Facility
Must be:
  Legal Responsibility of Applicant
  In declared/designated disaster area
  In active use at time
  Not under authority of another federal agency
Minimum
Facility
Eligibility
Result of a declared disaster
Located within the designated area
Legal responsibility of an eligible Applicant

## Slide 11: Eligible Work
Minimum
Work
Eligibility
Must be:
  Direct Result of declared event
  Within designated disaster area
  Legal responsibility of Applicant
Result of a declared disaster
Located within the designated area
Legal responsibility of an eligible Applicant

## Slide 12: Categories of Work
Categories of Work
Cost
Work
Facility
Applicant
Emergency Work
  Category A: Debris Removal
  Category B: Emergency Protective Measures
Permanent Work
  Category C: Roads and Bridges
  Category D: Water Control Facilities
  Category E: Buildings and Equipment
  Category F: Utilities
  Category G: Parks, Recreational, and Other
Notes: Emergency Work
A Debris Removal
Defined as the clearance of disaster-related material from public and in limited cases, private property.
B Emergency Protective Measures
Including measures taken before, during, and after a disaster to eliminate/reduce an immediate threat to life, public health and safety, save lives, and protect improved public and private property through cost effective measures.
Permanent Work
C Roads and Bridges
Including associated features such as shoulders, ditches, culverts, lighting and signs.
D Water Control Facilities
Including some irrigation systems, drainage channels, and pumping facilities. Levees, Dams and Flood Control Channels fall under this Category but eligibility is restricted.
E Buildings and Equipment
Including contents and systems, heavy equipment, and vehicles.
F Utilities
Including water treatment and delivery systems, power, sanitation and communication systems.
G Parks, Recreational Facilities, and Other Facilities
Including such facilities as mass transit facilities such as railways, playgrounds, cemeteries, beaches, golf courses, etc. and facilities that do not fit in Categories C – F
May want to define immediate threat in FEMA terms

## Slide 13: Statutory Timelines for Project Completion
  Start date Date of Declaration
  Debris removal 6 months
  Emergency work 6 months
  Permanent work 18 months
* NOTE: Time extensions are available and are often approved with justification

## Slide 14: Emergency Work – Category A
Debris Removal
  Eliminate immediate threat to lives, public health and safety
  Eliminate immediate threat to improved property
  Ensure economic recovery of the community
  Mitigate risk by removal of damaged structures
Notes: Category A—Debris Removal Emergency Work
PUBLIC INTEREST DETERMINATION BY FEMA
 Eliminate immediate threats to life, public health and safety; or
 Eliminate immediate threats of significant damage to improved public or private property when the measures are cost effective; or
 Ensure economic recovery of the affected community to the benefit of the community-at-large.
 Mitigate the risk of life and property by removing substantially damaged structures and associated appurtenances as needed to convert property acquired by FEMA HMP funds to uses compatible with open space, recreation, or wetlands management practices.
Examples of eligible debris removal:
Debris removal from a street/highway to allow safe passage of emergency vehicles
Debris removal from roads in private communities, including debris moved to he curb in the community
Debris removed from private property to eliminate health and safety hazards
Disaster relayed debris from private property moved to the public right-of-way for pickup and disposal for a limited period of time

## Slide 15: Emergency Work – Category B
Emergency Protective Measures
  Eliminate or reduce an immediate threat to life, public health, or safety; or
  Eliminate or reduce an immediate threat of significant damage to improved public or private property through cost-effective measures
  Utilities are unique and can decide if restoring power is a temporary measure or permanent repair under Category F
Notes: Emergency Protective Measures
Actions taken before, during and after a disaster to save lives, protect public health and safety, and prevent damage to improved public and private property.
For example:
- Warning of risk and hazards - Sandbagging
- Search and rescue - Bracing/shoring damaged structures
- Security forces (police/guards) in the disaster area - Provisions of food, water, ice & other essential needs at distribution points for
- Construction of temporary levees use by the local population
- Provisions of shelters and emergency mass care - Temporary emergency repairs
- Provisions of emergency medical care - Emergency demolition
- Removal of health and safety hazards - Cost effective measures by a State or local government to prevent damage to a
public or private facility
eliminate or reduce an immediate threat to life, public health, or safety; or
eliminate or reduce an immediate threat of significant damage to improved public or private property through cost-effective measures.

## Slide 16: Permanent Work – Category C
Roads and Bridges (Non-FHWA)
  Roads
  Surfaces
  Bases
  Shoulders
  Ditches
  Drainage structures
  Low water crossings
  Other features
  Bridges
  Decking and pavement
  Girders
  Guardrails
  Abutments
  Slope protection
  Approaches
Notes: Roads, bridges and associated facilities are eligible for Public Assistance funding as long as they are not part of the Federal Aid System (FHWA). Eligible features include:
Roads (Paved, gravel and dirt)
 Surfaces  Drainage structures, such as culverts
 Bases and cross drains
 Shoulders/Embankments  Low water crossings
 Ditches  Other features, such as guardrails
Bridges
Decking and pavement  Abutments
Girders  Slope protection
 Guardrails  Approaches

## Slide 17: Permanent Work – Category D (Non-NRCS or USACE)
Water Control Facilities
  Dams and reservoirs
  Levees
  Drainage and irrigation channels
  Debris basins
  Shore protective devices
  Does NOT include water treatment facilities
Notes: Water Control Facilities are those facilities built for: Channel alignment, recreation, navigation, land reclamation, maintenance of fish and wildlife habitat, interior drainage, irrigation, erosion prevention and flood control which include:
Dams and reservoirs
Levees
Lined or unlined engineered drainage channels, canals, aqueducts
Sediment/Debris basins
Shore protective devices
LEVEES AND DAMS
If the levee or dam meets the definition of a flood control work and falls within the authority of the U.S. Army Corps of Engineers (USACE) or Natural Resources Conservation Service (NRCS), it is not eligible.
RESERVOIRS
Restoration to pre-disaster capacity. Not all reservoirs are cleaned out on a regular basis, and evidence of pre-disaster maintenance must be provided. Removal of debris posing an immediate threat of clogging or damaging intake or adjacent structures (this would be a CAT A Debris removal).
DRAINAGE CHANNELS
Restore to pre-flood hydraulic capacity. The USACE or NRCS may be involved in some flood channels; in these cases, drainage channels are not eligible. Manmade channels must show evidence of routine maintenance. Appropriate documentation should be placed in permanent Applicant file.
DEBRIS BASINS
The pre-disaster level of the basin is of particular importance to determine the amount of newly deposited disaster related debris.
NATURAL STREAMS
Debris removal from natural streams is not normally eligible for assistance. Only debris that causes a threat to lives, public health and safety, or damage to improved property from a 5-year flood event, is eligible. Work to protect improved property must have a favorable ratio of benefits to costs. Any work in natural streams must also be closely reviewed and monitored to minimize undesirable environmental effects.
SEEDING AND SODDING
Seeding, grass, and sod will be eligible only when necessary to stabilize slopes and minimize sediment runoff. Seeding, grass, and sod will not be eligible for cosmetic purposes.
DEBRIS
Disaster-caused-debris in catch basins and channels is eligible for removal when the pre-existing condition can be established.

## Slide 18: Permanent Work – Category E
Buildings and Equipment
  Structural and architectural components
  Interior systems
  Contents
  Consumable supplies
  Library books and publications
  Removal of debris
  Cleaning and painting
  Demolition Equipment
  Heavy equipment
  Trucks
  Automobiles
Notes: BUILDINGS
 All structural and architectural components
 Interior systems, such as electrical, mechanical, or plumbing work, contents such as furnishings and office equipment
 Pre-disaster quantities of consumable supplies and inventory
 Library books and publications
 Removal of mud, silt, or other accumulated debris
 Necessary cleaning and painting
 Demolition
 Damaged or lost files are eligible for stabilization only; re-establishing files and records from original information is not eligible.
EQUIPMENT
Tangible, non-expendable, personal property having a useful life of more than 1 year and an acquisition cost of $5000 or more per unit.
Supplies are all tangible personal property other than equipment.
 Heavy equipment, such as construction equipment
 Trucks
 Automobiles
If an insurance policy applies to a building, equipment, contents, etc., FEMA will deduct the insurance proceeds from eligible costs of the PA Program grant. More detail on insurance will be covered later in the workshop.
Salvage Value – When applicable, salvage value should be deducted from the estimated replacement cost.

## Slide 19: Permanent Work – Category F
  Public Utilities
  Water treatment plants and delivery systems
  Power generation and distribution facilities
  Sewage collection systems and treatment plants
  Communications
Notes: Utilities include:
 Water treatment plants and delivery systems
 Power generation and distribution facilities
Restore to pre-disaster condition in the most economical manner. Extra pole structures are sometimes necessary to restore the function when erosion
has destroyed stream banks and ground clearance has to be maintain) over longer distances.
 Sewage collection systems and treatment plants
Visual evidence of ground subsidence indicating infiltration into the pipe must be present.
 Communications
The owner of the facility is responsible for determining the extent of the damage incurred.
Random surveys to look for damage, such as video inspection is not eligible unless damage is discovered. FEMA will provide funds for inspecting the section of the facility in which damage was found. And may pay for inspections to determine the extent of damage and method of repair.
Increased operating expenses from a disaster or lost revenue is not eligible.
The cost of establishing temporary emergency services in the event of a shut down may be eligible.
CLEANING
Cleaning of disaster-related debris from sewer lines is eligible only when necessary to restore adequate functioning of the system in specific reaches when the pre­existing condition can be established.

## Slide 20: Permanent Work – Category G
Parks, Recreational Facilities, Other Facilities
  Mass Transit facilities such as railways
  Ball fields and associated facilities
  Playground equipment
  Swimming pools
  Tennis courts
  Boat docks and ramps
  Piers
  Golf courses
  Public cemeteries
  Improved and maintained beaches
  Fish hatcheries
  Facilities not fitting in Categories C-F
Notes:  Mass transit facilities such as railways
 Ball fields and associated facilities
 Playground equipment
 Swimming pools
 Tennis courts
 Boat docks and ramps
 Piers
 Golf courses
 Public cemeteries
 Improved and maintained beaches
 Fish hatcheries
 Facilities that do not fit in Categories C- F
Natural features are not eligible facilities unless they are improved and maintained such as on golf courses and ball fields.
The replacement of trees, shrubs and ground cover is not eligible if cosmetic. Grass and sod are eligible only when necessary to stabilize slopes, minimize erosion, or are an integral part of the function of the facility (Football Field, Baseball, Soccer, etc.) DAP - 9524.5
A beach is eligible for permanent repair if it is an improved beach and has been routinely maintained prior to the disaster under the following criteria:
- The beach was constructed by the placement of sand to a designed elevation, width, grain size and slope; and
- The beach has been maintained in accordance with a maintenance program involving the periodic re-nourishment of sand.

## Slide 21: Other Considerations
Negligence
Maintenance
Pre-existing Damage
Hazard Mitigation
Cost
Work
Facility
Applicant
Notes: Negligence
Damage caused by negligence on the part of the Applicant after the event is not eligible. This issue often arises when an Applicant fails to take prudent measures to protect a facility from further damage in the wake of a disaster. For example: the roof of a library is damaged during a hurricane, but the Applicant does not install tarps on the roof to protect the building's interior for several weeks. Repeated rain showers during that time destroy the exposed books and furnishings. The damage caused by the rains would not be eligible unless the Applicant could support that the work to cover the roof would be inherently unsafe to workers because of an existing immediate risk. Some damage that may be caused by an Applicant's actions, however, may not necessarily be negligence, especially in cases where the damage occurs during emergency response efforts. For example, if, while using heavy equipment to prevent collapse of a levee, an Applicant damages the roads that provide access to the levee, the repairs to the roads may be eligible. Also note that damage caused by inadequate design is not considered negligence. For example, if an undersized culvert contributes to damage to a road, the repair of the road is eligible.
Maintenance
Normal maintenance, such as potholes, routine pulling of ditches, and minor gravel replacement; and deferred maintenance, such as repairs to rotted timber, deteriorated asphalt, and leaking roofs, are not eligible because they are not a direct result of a disaster.
In instances where damages are attributable to the disaster instead of maintenance, repairs are eligible. Be prepared to provide maintenance records
Pre-existing Damage
Damages that existed prior to the disaster are not eligible. For example, if a culvert's annual maintenance report indicated that the culvert was completely full of debris (tree limbs and sediment) before the disaster, then the work to remove the obstructions from the culvert would not be eligible. Remember, it is the Applicant's responsibility to support the fact that damage is disaster related.
Hazard Mitigation
Measures that can be taken to prevent damage during future disasters may be eligible for public assistance funding as part of eligible restoration projects. Such, hazard mitigation measures must relate directly to a damaged facility.
Hazard Mitigation will be discussed in more detail during the Special considerations segment of the workshop.

## Slide 22: Cost
Cost
Work
Facility
Applicant
Labor
Reassigned Employees
Temporary Employees
Volunteer Labor
Notes: LABOR
The labor costs associated with eligible work may be claimed at an hourly rate. Labor rates include actual wages paid plus fringe benefits paid or credited to personnel. Different eligibility criteria apply to labor rates for different kinds of employees and work.
REASSIGNED EMPLOYEES
Employees assigned to perform tasks that are not part of their normal job are treated as regular employees (i.e., FEMA pays overtime for emergency work only).
- The pay rate is based on the reassigned employees normal rate of pay, not the pay level appropriate to the work.
TEMPORARY EMPLOYEES
Temporary employees are extra personnel (not budgeted) hired as a direct result of the disaster to perform eligible work. An example of a temporary employee would be a laborer hired to perform repairs to roads damaged during the disaster. All wages paid (Reg. & OT) to temporary employees who perform eligible emergency and permanent work are eligible.
VOLUNTEER LABOR
An Applicant may receive credit for unpaid volunteer labor used for emergency work at rates consistent with those ordinarily paid by the Applicant for similar work and used to offset the State and local portion of the cost share for emergency work. The amount of credit that can be applied to a project is capped at the non-Federal share of emergency work so that the Federal share will not exceed the applicant’s actual out-of-pocket costs. A policy has been issued to explain the practice of volunteer labor credit. Such credits should be discussed with the PAC.

## Slide 23: Cost
Cost
Work
Facility
Applicant
Regular time and overtime
Compensatory time
Force Account Mechanics
Foremen and Supervisors
Fringe benefits
Materials
Notes: REGULAR TIME AND OVERTIME
For emergency work, only overtime labor is eligible for permanent or reassigned employees of the Applicant. Regular time, which is usually considered to be the first 40 hours worked in a week, is not eligible for permanent or reassigned employees. Both regular time and overtime labor are eligible for temporary employees hired to perform emergency work. For permanent work, both regular time and overtime are eligible for all employees.
Some applicants work a 4 day, 40 hour work week (usually M – Th) thus work performed on F, Sa, & Su are considered OT. This must be noted in the Scope of Work as the applicant’s policy.
COMPENSATORY TIME
If an Applicant gives employees compensatory time instead of overtime, then compensatory time is eligible at straight-time rates. Cost for compensatory time must be part of the Applicant's official record-keeping system and well documented.
FORCE ACCOUNT MECHANICS
Time spent maintaining and repairing Applicant-owned equipment is not eligible because this cost is accounted for in equipment rates (described below). Repair of disaster damage to equipment may be eligible, as described below under Category E.
FOREMEN AND SUPERVISORS
Labor for both foremen and supervisors is eligible for work forces engaged in field activities. However, the salaries of commissioners, mayors, department directors, police and fire chiefs, and other administrators are usually not eligible.
FRINGE BENEFITS
Eligible labor costs include actual wages paid, plus a percentage of the wages that account for fringe benefits. These benefits typically include vacation, holidays, insurance, retirement, unemployment insurance, social security, and worker's compensation. Generally, FEMA accepts reasonable benefit rates actually paid by Applicants.. Note that fringe benefit rates for overtime are generally lower than for regular time.
MATERIALS
The cost of supplies that were purchased or taken from an Applicant's stock and used during the performance of eligible work are eligible. If available, actual costs for materials should be taken from invoices. If the materials were taken from stock and invoices are not available, costs may be developed from the Applicant's historical data or by contacting area vendors.
Donated materials are not eligible as a direct cost but may be used as credit in the same manner as volunteer labor. These materials are valued at current commercial rates. If the materials were donated by a Federal agency such as the USACE, the material cannot be credited.

## Slide 24: Cost
Cost
Work
Facility
Applicant
Equipment
Contracts
Notes: EQUIPMENT
The cost of Applicant-owned equipment that is used to perform eligible work is eligible at an hourly rate. Equipment rates typically include operation, insurance, depreciation, and maintenance; however, they do not include the labor of the operator. FEMA recognizes three types of equipment rates:
 FEMA rates: FEMA has published a schedule of equipment rates that is applicable on a national basis.
 State rates: An Applicant may claim rates that have been approved under State guidelines up to $75/hour. Rates over $75/hour may be approved by the FEMA Disaster Recovery Manager (DRM) on a case ­by-case basis.
 Local rates: Rates developed by a local government can be used. Where local rates have been developed, reimbursement is based on the local rates or FEMA's rates, whichever is the lower.
Stand-by time for equipment is not eligible. However, if an Applicant uses equipment intermittently for the majority of day, use for the entire day may be claimed. Equipment that is used for less than half a day is reimbursable only for the hours used.
Application of equipment rates is described in 44 CFR, 206.243.
CONTRACTS
Contracts must be of reasonable cost, competitively bid, and must comply with federal, State, and local procurement standards.
FEMA finds four methods of procurement acceptable:
 Small purchase procedures: an informal method for securing services or supplies that do not cost more than $100,000 by obtaining several price quotes from different sources.
 Sealed bids: a formal method where bids are publicly advertised and solicited, and the contract is awarded to the bidder whose proposal is the lowest in price (this method is the preferred method for procuring construction contracts)
 Competitive proposals: a method similar to sealed bid procurement in which contracts are awarded on the basis of contractor qualifications instead of on price (this method is used for procuring architectural or engineering professional services)
 Noncompetitive proposals: a method whereby a proposal is received from only one source because the competition is inadequate to seek additional sources (only one source has the item) or the public urgency for the work will not permit the delay that would result from using one of the other three methods.
FEMA provides reimbursement for three types of contracts:
 Lump sum; contract for work within a prescribed boundary with a clearly defined scope and a total price.
 Unit price: contract for work done on an item-by-item basis with cost determined, per unit.
 Cost plus fixed fee: either a lump sum or unit price contract with a fixed contractor. fee added into the price.
 Time and materials contracts should be avoided, but may be allowed for work that is necessary immediately after the disaster has occurred when a clear scope of work cannot be developed. Applicants must carefully document contractor expenses, and a cost ceiling or "not to exceed" provision must be included in the contract. If a time and materials contract has been used, the Applicant should contact the State to ensure proper guidelines are followed. Cost plus a percentage of cost contracts and contingency contracts are not eligible.

## Slide 25: Cost
Cost
Work
Facility
Applicant
Grant/Project
Administrative Costs
(Cat Z)
Notes: ADMINISTRATIVE COSTS
Federal regulations for grant programs allow the grant recipients to claim reasonable administrative costs, unless the law authorizing a grant program includes specific provisions for these costs. The Stafford Act stipulates that each grant recipient be provided an allowance to meet the cost of administering the grant. The allowance is calculated differently for applicants and States and covers different costs for each.
FEMA has modified regulations that compensate grantees and sub grantees for grants management costs associated with the Public Assistance Program and the Hazard Mitigation Grant Program for all disaster declarations made after November 13, 2007.
44CFR §207, makes Direct Administrative costs eligible for reimbursement on a Project Worksheet. The regulation groups grant management tasks into two groups, 1) direct costs, and 2) in-direct or 'Section 324' costs.

## Slide 26: Management Cost Policy – Category Z
  Management costs now include indirect and direct administrative costs
  Maximum of 12 percent
    Recipient – up to 7%
    Sub-recipient – up to 5%
  Elimination of the $20M cap
  Elimination of lock-in amounts
  100% Federal Cost Share
  Cannot retain excess funds

## Slide 27: Types of Projects
*Minimum Small Project Threshold: $3,900
Small Projects | Large Projects
Separated by monetary threshold that changes annually $1,037,000 (Fiscal Year 2024) | 
Can be paid on actual or estimated costs Less than threshold* | Paid on actual costs Equal or Greater than threshold Cost Estimating Format (CEF) may be required
Notes: Formulation will result in one of four (4) types of projects with different funding restrictions. The four types of projects are:
 Small
 Large
 Improved
Alternate
All projects must be either Small or Large. This is determined by the value only.
Some projects may be Improved or Alternate but they are unusual; not typical.

## Slide 28: Documentation
Establishing and maintaining records.
Notes: Documentation is the process of establishing and maintaining accurate records of events and expenditures related to disaster recovery work. Documentation basically describes the "what, who, when, where, and how much" for each item of disaster recovery work.
In general, proper documentation includes the information necessary to confirm the damage location, disaster-related damages, the requested Scope of Work, and all associated costs, as well as documentation to support that any environmental or other Special consideration issues have been properly identified and reviewed.
The Applicant is responsible for maintaining all documentation for a given project to a level necessary to support the eligibility for each item of work reported on the PW.

## Slide 29: Types of Documentation
Completed time sheets
Purchase orders and invoices
Contracts
Equipment records
Fringe benefit information
Procurement policies
Notes: An Applicant should maintain any document that justifies an incurred cost. It is the Applicant’s responsibility to document all costs associated with your projects.
Documentation for each project needs to be accurate, complete, and up-to-date.

## Slide 30: Documentation
Document! Document!! Document!!!
Existing systems may be sufficient
Maintain records at least three (3) years after closeout (FEMA) (State?)
Recommend seven (7) years
Notes: Good documentation is the key to receiving grant funding. Documentation is important not only at closeout, but also for small project validation and in the event of an audit.
Your existing record keeping systems are sufficient as long as you have a complete tracking program in place.
Applicants are advised to maintain their records for at least three years after notification from the Grantee that the project application has been closed out. Some states may have stricter guidelines.

## Slide 31: Procurement
Notes: WHAT ARE SPECIAL CONSIDERATIONS?
Special Considerations include all program issues other than eligibility that can affect the funding or scope of work of a project.
The PDA is the first step in identifying Special Considerations.
The Applicant should be made aware of the 9 Special Consideration questions at the RSM/Kickoff meeting. The Applicant has the critical role of identification and resolution of Special Consideration issues.
Special Considerations should be identified as early as possible in the project formulation process.
Special Considerations include:
  Insurance
  Hazard mitigation
  Environmental
  Floodplain
  Historical
  Other federal or State laws or regulations that require compliance.

## Slide 32: Procurement
The “Claw”
Notes: Micro-Purchase
  Supplies or services up to $3.5K (aggregate)
    $2K for construction subject to Davis-Bacon Act
  Distribute equitably among qualified suppliers
  Competitive quotes not required (price must be reasonable)
Small Purchase
  Supplies, services, or property up to $150K
  Price or rate quotes needed from “adequate” number qualified sources
    OMB defines “adequate” as more than one
  Pricing from internet is OK
  No Cost or Price Analysis needed
Sealed Bids (formal Advertising)
  Publicly solicited
  Firm fixed price contract (Lump Sum or Unit Price)
  Lowest responsible bidder (conforms to all terms & conditions)
  Preferred method for procuring construction
  Must meet the following conditions:
    Complete, adequate, realistic specification is available
    Two or more responsible bidders able to compete affectively
    Procurement lends itself to a firm fixed price
  Must meet the following requirements
    Publicly advertised and solicited from adequate number suppliers
    Specifications adequately define items/services for proper response
    All bids publicly opened at time & place described in invitation
    Awarded to lowest responsible bidder (price primary factor)
    Any or all bids may be rejected for sound documented reason
Competitive Proposals (RFQ type)
  Publicly solicited
  Usually fixed price or cost-reimbursement contract
  Generally used when Sealed Bid is not appropriate
  Must meet the following requirements
    Publicly advertised and identify all evaluation factors
    Solicited from adequate number of qualified sources
    Need written method of technical evaluation and selection
    Awarded to proposal that is “most advantageous” with price and other factors considered
    For A&E firms, the most qualified can be selected subject to negotiation of fair & reasonable compensation
Noncompetitive Proposals or Single Source
  Can only be used when one or more of following apply:
    Item is only available from a single source
    Public exigency or emergency for requirement will not allow a delay resulting from competitive solicitation
    Federal awarding agency or Pass-Through entity expressly authorize in response to a written request from the non-Federal entity
    After soliciting from number of sources, competition is determined to be inadequate

## Slide 33
Documented Policies
  Must use own documented procurement procedures which reflect applicable State and Local laws and regulations
  Maintain oversight to ensure contractor performs in accordance with terms & conditions of contract or purchase order
Necessary
  Avoid acquisition of unnecessary or duplicative items
  Analysis of Lease vs Purchase when appropriate
General Standards

## Slide 34
Full & Open Competition
  Avoid:
    Placing unreasonable requirements on firms
    Requiring excessive experience or excessive bonding
    Noncompetitive pricing practices between affiliated companies
    Noncompetitive contracts to consultants on retainer contracts
    Specifying brand name products
    Any arbitrary action in the procurement process
  Must:
    Incorporate clear and adequate description of product/technical requirements
    Identify all requirements bidders must fulfil & evaluation criteria
    Ensure all prequalified lists are current and include adequate number of qualified sources to ensure open & free competition
General Standards Cont’d

## Slide 35
Conflicts of Interest (can be real or apparent)
  Must maintain written standards of conduct covering conflicts of interest and governing the performance of its employees engaged in the procurement process of contactor selection or contract administration
  No employee, officer, or agent must participate in selection/award/administration of a contract if:
    There is a real or apparent conflict of interest
      Family member
      Spouse/partner
      Organization that employs or is about to employee above
      Financial interest with firm
      Accepted gratuities/gifts/favors/anything monetary
      Organizational conflict (relationship with parent company)
General Standards Cont’d

## Slide 36
Cost & Price Analysis
  Must perform for every procurement above Simplified Acquisition Threshold including contract modifications
    Must be done before receiving bids or proposals
    Must negotiate profit as separate element for each contract where there is no competition and, in all cases, where a cost analysis is performed
      Considers complexity of work, risk borne by contractor, contractor investment, amount of subcontracting, quality of past performance
General Standards Cont’d

## Slide 37
Vendor Selection
  Must maintain records sufficient to detail history of procurement
  Records will include but are not limited to:
    Rationale for method of procurement
    Rationale for selection of contract type
    Rationale for contractor selection or rejection
    Basis for contract price
General Standards Cont’d

## Slide 38
Required Contract Clauses
Remedies
Termination for Cause & Convenience
Equal Employment Opportunity
Davis Bacon Act and Copeland Anti-Kickback Act
Contract Work Hours and Safety Standards Act
Clean Air Act and the Federal Water Pollution Control Act
Debarment and Suspension
Non Federal entity’s contracts must contain applicable contract clauses described in 2 CFR § 200.326 and 2 CFR Part 200, Appendix II, Required Contract Clauses. They include:
Byrd Anti-Lobbying Act
Procurement of Recovered Materials (State or Agency of)
Additional FEMA Requirements
DHS Seal, Logo, and Flags
Compliance with Federal law, Regulations, and Executive Orders
No Obligation by Federal Gov’t
Program Fraud and False or Fraudulent Statements or Related Acts

## Slide 39: Hazard Mitigation
Cost-effective measures that reduce the potential for damages to a facility from a future event.
Notes: Applicants are encouraged to consider hazard mitigation opportunities which are defined as any cost effective measure which will reduce the potential for damage to a facility from a disaster event. Hazard mitigation under the Public Assistance Program must be directly related to the repair of disaster damage to existing facilities. These opportunities should be documented in a Hazard Mitigation proposal.
In some cases, FEMA may require mitigation measures as part of an approved project.

## Slide 40: Hazard Mitigation
For Eligible Public
Assistance Program
damages
For damages within the community in general (competitive and discretionary)
Section
406
Section
404
Notes: The Stafford Act provides two types of funding for hazard mitigation measures; Section 406 Hazard Mitigation under the PA program and Section 404 Hazard Mitigation under the Hazard Mitigation Grant Program (HMGP).
Sect. 406
The Public Assistance Program is established by Section 406 of the Stafford Act (P.L. 93-288, as amended). Section 406 allows funding for cost effective mitigation measures for eligible projects that were damaged by a declared disaster. Public Assistance Program hazard mitigation is often called 406 mitigation. 406 mitigation must be incorporated in projects that are eligible under the Public Assistance Program.
Must be appropriate to the disaster and must prevent future damage from a similar declared event
Must be applied to damaged element(s) of a facility
Cannot increase risks or cause adverse effects to the facility or to other property
Must consist of work that is above and beyond the eligible work required to return the damaged facility to its pre-disaster design
Cannot be applied to replacement buildings
Sect. 404
The Hazard Mitigation Grant Program is established by Section 404 of the Stafford Act. Section 404 allows funding of most measures that will reduce the potential for disaster damages to improved property within the community in general. Hazard Mitigation Grant Program funding may be used to acquire disaster prone property to create a buffer against future disasters, construct new facilities, or even non-structural measures such as development of floodplain management regulations. Hazard Mitigation Grant Program hazard mitigation is often called 404 mitigation.
Separate program run by the State (May be available through a state-wide competitive selection process)
Applies to structural measures and to non-structural measures (such as planning, property acquisition and drainage projects)
Funding amounts are limited based on a percentage of estimated aggregate amounts of disaster assistance
Stafford Act
Section 406
Public Assistance Program
Hazard Mitigation
No Limit Funding (Must be cost effective)
Improves damaged facilities
Intended to benefit at the site or facility level
Administered by FEMA
Proposals added to Project Worksheets are funded if cost effective
Stafford Act
Section 404
Hazard Mitigation Grant Program
(HMGP)
Competitive Funding (15% of the first $2 Billion of PA and IA Fund Estimate)
Creates new facilities or buy-outs
Intended to benefit community broadly
Typically a state managed grant program
Proposals stand alone and evaluated against state priorities

## Slide 41: Hazard Mitigation Scenario
Disaster damage
Larger culvert with
concrete wing-walls
New upstream
retention pond
Pre-disaster
Section
406
Section
404
Notes: Scenario: A 24 in. diameter culvert pipe has too low of a flow capacity to handle high volume events, thus damage to the sit and flooding.
The increased size to a larger culvert and concrete wing-wall mitigation project can be included in the Public Assistance Program grant because:
This is a disaster damaged site eligible for Public Assistance Program funding.
It reduces or eliminates the potential for future damage.
It is incorporated in the permanent repair of disaster damage.
The increased cost of the mitigation compare favorably to the current disaster damage to the road and culvert.
The costs to construct a new retention pond upstream to regulate high water flows, could be considered for funding through the Hazard Mitigation Grant Program. The 404 mitigation would consider the cost to acquire the property and construct the pond compared to the benefits to all improved property protected by the mitigation. Contact the State Hazard Mitigation Officer to apply for the Hazard Mitigation Grant Program.

## Slide 42: Trends / Lessons Learned with FL EC’s
Assumption Agreements
F-ROC
FDEM
FEMA Independent Study Courses

## Slide 43: Florida Recovery Obligation Calculation (F-ROC) Separate Presentation

## Slide 44
Questions?